⚡

AI GitHub Analyzer

Product Requirements Document

v1.0  ·  March 2026

| AI GitHub Analyzer Product | 1.0 (MVP) Version | Planning Status | 4 Weeks Timeline |
| --- | --- | --- | --- |

Prepared by  Danish  ·  IIIT Dharwad — Data Science & AI

## 1.  Product Overview

AI GitHub Analyzer is a web-based developer intelligence tool that takes any public GitHub username as input and returns three high-value outputs: an automatic tech stack and profile analysis, a job role fit score across five standard engineering tracks, and AI-generated resume bullet points derived from the user's actual repositories.

The product is built for developers — especially final-year students and early-career engineers — who want a fast, objective read of their GitHub presence and actionable content they can copy directly into job applications.

## 2.  Problem Statement

Developers consistently struggle with two things when applying for jobs:

- They don't know how their GitHub profile is perceived by recruiters or ATS systems.

- They spend hours manually translating project work into resume language — often underselling themselves.

There is no free, instant tool that reads a developer's actual code and project history, then produces ready-to-use resume content and a hiring signal summary.

## 3.  Goals & Success Metrics

### Primary Goals

- Ship an MVP in 4 weeks that covers the 3 core features.

- Deliver output fast enough that users don't bounce (target < 20s analysis time).

- Produce resume bullets good enough that users copy-paste without editing.

### Success Metrics

| Metric | Target | Timeframe |
| --- | --- | --- |
| Users who copy at least 1 resume bullet | > 60% | Week 4+ |
| Analysis completion rate (no timeout) | > 90% | Launch |
| Average analysis time | < 20 seconds | Launch |
| Bounce rate after result load | < 40% | Week 4+ |

## 4.  Scope — What We're Building (v1)

Applying the 80/20 rule, the following 3 features represent 80% of user value and will be the entire focus of v1.

| 🔍 Profile & Stack Analysis Feature 1 | 🎯 Job Role Fit Score Feature 2 | 📝 Resume Bullet Generator Feature 3 — Hero |
| --- | --- | --- |

## 5.  Feature Requirements

### 5.1  Profile & Stack Analysis

The entry point of the product. When a user submits a GitHub username, the system fetches their public profile, all repositories, and top-repo READMEs, then produces a structured summary.

| Data Point | GitHub API Endpoint | Usage |
| --- | --- | --- |
| Name, bio, avatar | GET /users/{username} | Display on result card |
| All public repos | GET /users/{username}/repos | Stack detection + analysis |
| README of top 3 repos | GET /repos/{user}/{repo}/contents | Sent to LLM for context |
| Language breakdown | GET /repos/{user}/{repo}/languages | Visual stack display |

LLM Output (structured JSON):

- primary_stack: top 3–5 languages/frameworks ranked by usage

- domains: detected engineering domains (ML, Web, DevOps, etc.)

- profile_summary: 2-sentence human-readable summary

- strengths: top 3 observable strengths from repos

- gaps: 2–3 notable missing signals (tests, documentation, etc.)

### 5.2  Job Role Fit Score

Using the profile data extracted in Feature 1, the LLM scores the user across 5 standard engineering roles on a 0–100 scale. The highest score becomes the primary role match with a one-paragraph reasoning.

| Role | Key Signals Checked | Score Range |
| --- | --- | --- |
| ML Engineer | Python, PyTorch/TF, model repos, datasets | 0 – 100 |
| Backend Developer | APIs, databases, server frameworks, Docker | 0 – 100 |
| Frontend Developer | React/Next, CSS, UI projects, Figma mentions | 0 – 100 |
| MLOps Engineer | Docker, CI/CD, MLflow, monitoring, pipelines | 0 – 100 |
| Full Stack Developer | Mix of frontend + backend + deployment | 0 – 100 |

Display: Horizontal bar chart per role. Top role displayed as a large badge (e.g. "84% ML Engineer"). Reasoning text shown below.

### 5.3  Resume Bullet Generator  (Hero Feature)

The LLM reads the top 3–5 repos — their README, description, languages, and star count — and generates 2–3 strong resume bullet points per project using the STAR format with quantified metrics where inferable.

Output requirements per bullet:

- Must start with a strong action verb (Built, Deployed, Trained, Designed, etc.)

- Must mention the tech stack used

- Must include at least one metric (accuracy %, dataset size, latency, etc.) when inferable

- Must be under 160 characters to fit ATS systems

UI requirement: Each bullet has a one-click copy button. The entire set can be copied as plain text for direct resume paste.

## 6.  Out of Scope (v1)

| Feature | Reason Excluded | Future Version? |
| --- | --- | --- |
| Downloadable PDF report | Friction — users rarely download | v2 |
| Head-to-head user comparison | Niche use case, low frequency | v2 |
| Per-file code review | Slow, high API cost, low casual demand | v3 |
| "What to build next" recommendations | Secondary need, good for v2 | v2 |
| GitHub OAuth login | Adds auth complexity for v1 | v2 |
| Private repo analysis | Requires OAuth — skip v1 | v2 |

## 7.  Technical Architecture

### Tech Stack Decision

| Layer | Tool / Library | Reason |
| --- | --- | --- |
| Backend | FastAPI (Python) | Async, fast, Python-native for ML tasks |
| GitHub Data | PyGithub + REST API | Simple, well-documented, rate-limit aware |
| LLM | Claude Sonnet (claude-sonnet-4) | Best JSON output + code comprehension |
| Chunking | LangChain text splitter | Handle large READMEs and code files |
| Frontend | React + Tailwind CSS | Fast to build, clean UI |
| Deploy — Backend | Railway or Render | Free tier, FastAPI-friendly |
| Deploy — Frontend | Vercel | Instant, free, React-native |
| Rate Limiting | SlowAPI (FastAPI middleware) | Prevent API abuse without auth |

### API Endpoints

| Endpoint | Method | Description |
| --- | --- | --- |
| /analyze/{username} | GET | Triggers full analysis pipeline — all 3 features |
| /analyze/{username}/stack | GET | Returns stack + profile analysis only |
| /analyze/{username}/roles | GET | Returns job role fit scores only |
| /analyze/{username}/bullets | GET | Returns resume bullets only |
| /health | GET | Health check for deployment |

## 8.  User Flow

| Step | User Action | System Response | Time |
| --- | --- | --- | --- |
| 1 | Lands on homepage | Shows input box + example output | Instant |
| 2 | Enters GitHub username, clicks Analyze | Validates username exists via GitHub API | < 1s |
| 3 | Waits on loading screen | Fetches repos, READMEs, languages in parallel | 3–5s |
| 4 | Waits on loading screen | Sends structured data to Claude API, gets JSON | 8–12s |
| 5 | Results page loads | Displays stack card + role scores + bullet list | Instant |
| 6 | Clicks copy on a bullet | Bullet copied to clipboard with toast confirmation | Instant |
| 7 | Shares the URL | URL contains username — anyone can view results | Instant |

## 9.  Build Timeline — 4 Weeks

| Week | Focus Area | Deliverables |
| --- | --- | --- |
| Week 1 | Data Layer | GitHub API integration, fetch repos + READMEs, stack detection logic, FastAPI skeleton |
| Week 2 | LLM Layer | Prompt engineering for all 3 features, JSON parsing, FastAPI endpoints wired end-to-end |
| Week 3 | Frontend | React UI — input page, loading state, results page with copy buttons, role score bars |
| Week 4 | Ship | Deploy backend (Railway) + frontend (Vercel), write README, record Loom demo, share publicly |

## 10.  Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| GitHub API rate limit (60 req/hr unauthenticated) | High | Use GitHub token server-side; cache results per username for 1 hour |
| LLM produces low-quality bullets for sparse repos | Medium | Prompt instructs LLM to flag low-data repos and still produce best-effort output |
| Analysis takes >30s and user bounces | Medium | Stream partial results; show stack card first while role+bullets load |
| Claude API cost exceeds budget at scale | Low (MVP) | Cache results; add usage cap; consider free-tier limits for v1 |
| Username not found or profile is empty | Low | Handle 404 gracefully with helpful error message |

## 11.  Differentiators (Why This Gets You Hired)

Most GitHub analyzer tools only show commit heatmaps and language pie charts. This product is different because:

- It actually reads your code — not just metadata.

- Uses the GitHub Contents API + LLM to parse READMEs and understand what was built.

- It produces immediately useful output.

- Resume bullets are copy-paste ready — not generic suggestions.

- It makes a hiring decision argument — not just a score.

- The role reasoning tells you why you're a fit, which you can use in interviews.

- It has viral mechanics built in.

- Shareable URL + "I'm 84% ML Engineer" badge = natural social sharing.

## 12.  Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Full analysis completes in under 20 seconds for 95% of requests |
| Reliability | API uptime > 99% — use health checks + Railway auto-restart |
| Scalability | Support 100 concurrent requests without degradation at MVP scale |
| Security | GitHub token stored as env variable only, never exposed in responses |
| Caching | Analysis results cached by username for 60 minutes to reduce API calls |
| Error Handling | All API errors return user-friendly messages, no raw stack traces exposed |

## 13.  Sign-off Checklist (Before Launch)

- [ ]  All 3 features work end-to-end on 10 real GitHub profiles

- [ ]  Analysis completes in < 20s on average

- [ ]  Copy button works on all browsers (Chrome, Safari, Firefox)

- [ ]  Error states handled (invalid username, empty profile, API timeout)

- [ ]  GitHub token rate limits managed server-side

- [ ]  README written with architecture diagram

- [ ]  Loom demo recorded (max 3 minutes)

- [ ]  Live link added to GitHub portfolio and resume

AI GitHub Analyzer · PRD v1.0 · Danish · March 2026